ProjectPlanning Phase

ProjectPlanningTemplate(ProductBacklog,SprintPlanning,Stories,Story points)

| Date | 19February2026 |
| --- | --- |
| TeamID | LTVIP2026TMIDS66458 |
| ProjectName | GeminiHistoricalArtifactDescription |
| MaximumMarks | 5 Marks |

ProductBacklog,SprintSchedule,andEstimation:

Usethebelowtemplatetocreateproductbacklogandsprint schedule

| Sprint | Functional Requirement(Epic) | UserStory Number | UserStory/ Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input | USN-1 | As a user, I can enter the artifact nameorhistoricalpromptsothatthe AIcangenerateadescription. | 1 | High | srideepika |
| Sprint-1 | Image Upload | USN-1 | Asauser,Icanuploadanimageof ahistoricalartifactsothatthesystem can analyze it. | 2 | High | srideepika |
| Sprint-2 | AIDescription Generation | USN-1 | As a user, I can generate a detailed artifactdescriptionusingGenerative AI so that I can understand its History. | 3 | High | srideepika |
| Sprint-2 | OutputDisplay | USN-1 | Asauser,Icanviewthe generated descriptiononthescreensothatI canreadandusetheinformation. | 1 | Medium | srideepika |

| Sprint | Functional Requirement(Epic) | UserStory Number | UserStory/ Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Error Handling | USN-1 | Asauser,Ireceiveanerrormessage when input is missing so that i can correctit. | 2 | Medium | srideepika |
| Sprint-3 | Documentation | USN-1 | Prepareprojectdocumentation and finalreport. | 2 | High | srideepika |

ProjectTracker,Velocity&BurndownChart:

| Sprint | TotalStory Points | Duration | SprintStartDate | SprintEndDate (Planned) | Story Points Completed (as on PlannedEndDate) | SprintReleaseDate (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 6 Days | 2Feb 2026 | 7Feb 2026 | 3 | 7Feb 2026 |
| Sprint-2 | 6 | 6 Days | 09Feb 2026 | 14Feb 2026 | 6 | 14Feb 2026 |
| Sprint-3 | 2 | 4 Days | 19Feb 2026 | 24Feb 2026 | 2 | 24Feb 2026 |

Velocity:

Imaginewehavea10-daysprintduration,andthevelocityoftheteamis20(pointspersprint).Let’scalculatetheteam’saveragevelocity(AV)periteration

unit(storypointsperday)

AV=sprintduration/velocity=11/16=0.69